# Website Redesign — Proposal & Agreement

Prepared for: Pilot Restaurant, 1 Wakefield Gardens, Ainslie ACT Prepared by: [Your name] · [phone] · [email] · ABN [your ABN] Date: 8 June 2026 Quote valid for: 30 days

## 1. Overview

Pilot’s food and room are first-class. The current website does not yet match them. This is a complete redesign: a dark, photo-led site that keeps Pilot’s voice while loading fast, reading clearly on a phone, and making it effortless to book, browse the menu, and explore the cellar list.

A working concept has already been built and is live here:

https://sb98s58978-del.github.io/pilot-redesign/

This proposal covers finishing that concept into a production site on Pilot’s own domain. An optional extension gives That Other Place its own dedicated page in the new design; today it sits as a single basic page on Pilot’s site.

## 2. Why it’s worth it

A website is not decoration. For a venue like Pilot it is the first thing most guests see before they commit to a $160-a-head dinner. A faster, clearer site:

- Captures bookings you are currently losing — most diners arrive on a phone, on the move; a slow or clunky site loses them to the next result.

- Gets you found — proper titles, descriptions, a linked Google profile, and quick load times help you rank for the terms people actually search, reaching diners who do not already know you.

- Sets the right expectation — a two-hatted room deserves a site that signals the same quality before anyone walks in, which helps justify the price.

- Cuts admin — clear hours, menus, dietary, and booking information up front means fewer calls and emails for your team.

- Surfaces extra revenue — gift vouchers, arrival gestures, and private-event enquiries that a plain site keeps hidden. Vouchers are cash up front.

- Is yours to own — a site and analytics you control, not just a feed.

If the site brings in even one extra two-person booking a week, that is roughly $160 x 2 x 50 weeks, around $16,000 a year. A small lift in bookings or voucher sales more than covers the build.

## 3. What’s included

- Custom redesign — 5 pages: Home, Menu & Information, Drinks, Gifts & Vouchers, Reservations

- Reservation flow: integration of Pilot’s existing booking system (OpenTable / Now Book It / equivalent)

- Menu & drinks build: food menu, full drinks list, downloadable cellar list, all booking and dietary information

- Mobile-first responsive design across phone, tablet and desktop

- Brand-consistent styling: typography, colour, and tone matched to Pilot

- Basic on-page SEO: page titles, meta descriptions, image alt text, Google Business Profile link

- Analytics setup so you can see traffic and bookings

- Launch: connecting the new site to pilotrestaurant.com

- One round of revisions before launch and a second round within two weeks after

- Handover: a short guide (written + video) on editing your own content

## 4. What’s not included (available separately)

- Professional photography (quoted on request, or supply your own)

- Copywriting beyond existing content

- Hosting and ongoing care (see Section 8)

- Logo or full brand identity redesign

- E-commerce / online ordering

## 5. Investment

### Pilot website — founder rate

Everything in Section 3: 5-page custom redesign, reservation integration, menu and drinks build, mobile, on-page SEO, analytics, launch, and two revision rounds.

|  | Price (AUD) |
| --- | --- |
| Pilot, standalone | $1,200 |
| Standard rate for this scope | $1,950 |

Offered at a reduced founder rate while I build my Canberra portfolio.

### Optional extension — That Other Place

That Other Place currently has only a basic page on Pilot’s site (pilotrestaurant.com/that-other-place). I can give it a proper dedicated page in the new design — story, drinks, its own menu, hours, and booking — in the same style.

| Option | Price (AUD) |
| --- | --- |
| That Other Place dedicated page (added to Pilot) | + $300 |
| Bundle — Pilot + That Other Place | $1,500 |

Sole trader, not registered for GST — no GST applies. Prices in AUD.

Payment: 50% deposit to begin, 50% balance on launch (of the chosen total).

## 6. Timeline

| Stage | Time |
| --- | --- |
| Deposit + content handover | Day 0 |
| First build on staging | ~1 week |
| Your review + revisions | 2–3 days |
| Launch | within ~2 weeks of deposit |

Timeline assumes content (photos, final menus, booking details) is provided within the first few days.

## 7. Terms

- Deposit is non-refundable once work begins and is deducted from the total.

- Revisions: two rounds included. Additional changes billed at $60/hour.

- Content: the client provides photos, menus, and copy. Work pauses if content is outstanding.

- Domain & accounts: the client retains ownership of and access to their domain, hosting, and all accounts at all times. The designer guides setup but does not take ownership of client logins.

- Ownership: on final payment, the client owns the finished website and its content. The designer may show the work in their portfolio.

- Platform & hosting: chosen at kickoff from the two options in Section 8 — managed on Cloudflare, or self-managed on Webflow.

## 8. Hosting & ongoing care — choose one

How the site is hosted and kept up to date is your call. Two paths, both include the reservation embed, SEO and analytics:

Option A — Managed (recommended) Built as a fast, fully custom site hosted on Cloudflare Pages. You never touch code; I handle changes. - Hosting: effectively $0/month - Care plan: $60/month — menu and content updates, backups, small changes, priority support. Cancel anytime. - Best if you would rather hand changes to me and keep the exact custom design.

Option B — Self-managed (Webflow) Rebuilt in Webflow with an editor so your team updates menus and text in-house. - Webflow site plan: ~$30–55/month, paid by you directly to Webflow - No care plan needed; one handover training session included - Best if you want to edit the site yourselves without involving me.

Confirmed at kickoff.

## 9. Acceptance

By signing below, the client accepts this proposal and agrees to the terms above.

Client name: ______________________________

Signature: ______________________________ Date: ____________

To begin: reply to accept, and the 50% deposit invoice will be sent. Work starts on payment.

[Your name] · [phone] · [email] · ABN [your ABN]